ServiceNow ↔ FNT Command

Integration Implementation Handbook

Option C — Pragmatic Interface

| Field | Value |
| --- | --- |
| Project | FNT Command Interface |
| Version | 1.0 |
| Date | February 2026 |
| Status | DRAFT |
| Based on Spec | SN_FNT_Integration_Requirements v2.6 |
| Prepared by | Klaus Pommer |

# 1. Prerequisites

## 1.1 ServiceNow Setup

The following must be completed before any API calls are executed:

| Item | Description | Status |
| --- | --- | --- |
| Custom Field u_fnt_elid | Text(14) auf cmdb_ci — Primary Cross-System Key. Nach Back-Population auf read_only setzen. | TODO |
| Custom Field u_fnt_arrival_date | Date auf cmdb_ci — Lieferdatum (FNT: SUPPLY_DATE) | TODO |
| Custom Field u_fnt_campus | Text auf cmdb_ci — Campus-Bezeichnung aus FNT (FNT: NAME Campus) | TODO |
| Custom Field u_fnt_gebaeude | Text auf cmdb_ci — Gebaeude-Bezeichnung aus FNT (FNT: NAME Gebaeude) | TODO |
| Custom Field u_fnt_rack_units | Integer auf cmdb_ci — Hoeheneinheiten (FNT: HEIGHT_UNIT). OOTB rack_units auf cmdb_ci_rack wird NICHT befuellt. | TODO |
| Custom Field u_fnt_link | URL auf cmdb_ci — Deep-link zum FNT-Objekt (wenn URL-Struktur bestaetigt) | OPEN |
| Connection Alias | Create MID Server Connection Alias for FNT Command REST endpoint | TODO |
| OAuth2 Credential | Create OAuth2 credential record in SN for FNT token endpoint | TODO |
| Scheduled Job — Product Sync | Nightly job for product master data import (Section 3) | TODO |
| Scheduled Job — Reconciliation | Daily job at 02:00 AM (Section 6) | TODO |

Design-Entscheidung Custom Fields:

- Alle u_fnt_*-Felder werden auf cmdb_ci (Base Table) angelegt — nicht auf Child Tables.

- Damit sind sie automatisch fuer alle CI-Klassen verfuegbar: Phase 1 (Rack, Server, Chassis) und kuenftige Phase 2/3 Klassen (Switch, Storage etc.) ohne Schema-Aenderungen.

- Das OOTB-Feld rack_units auf cmdb_ci_rack wird durch u_fnt_rack_units ersetzt und bleibt leer. Form Layout auf cmdb_ci_rack muss u_fnt_rack_units anzeigen und rack_units ausblenden.

- Alle PATCH-Calls verwenden /api/now/table/cmdb_ci/<SYS_ID> — kein class-spezifischer URL erforderlich, da alle FNT-Felder auf der Base Table liegen. POST (Create) verwendet die class-spezifische Tabelle (cmdb_ci_server, cmdb_ci_chassis_server, cmdb_ci_rack), damit der CI in der korrekten Klasse angelegt wird.

| Item | Description | Status |
| --- | --- | --- |
| SN_ID attribute on STCDEV_CABINET | VARCHAR(32) — stores ServiceNow SYS-ID for Racks | TODO |
| SN_ID attribute on STCDEV_CHASSIS | VARCHAR(32) — stores ServiceNow SYS-ID for Chassis | TODO |
| SN_ID attribute on STCDEV_SERVER | VARCHAR(32) — stores ServiceNow SYS-ID for Servers | TODO |
| API License | FNT API license required — confirmed requested | In Progress |
| Query Editor License | Required for view-based exports | In Progress |
| Outbound push capability | FNT must confirm: can push on field change? Retry after 5 min? | OPEN |

## 1.3 Authentication — OAuth2 Token Acquisition

All API calls must include a Bearer token. FNT Command uses OAuth2. Token must be obtained before each call (or cached until expiry — expiry duration OPEN, to be confirmed with FNT).

Request (FNT token endpoint — exact URL to be confirmed):

POST https://<fnt-host>/api/oauth/token

Content-Type: application/x-www-form-urlencoded

grant_type=client_credentials

&client_id=<CLIENT_ID>

&client_secret=<CLIENT_SECRET>

Response:

{

"access_token": "eyJhbGciOi...",

"token_type": "Bearer",

"expires_in": 3600

}

⚠️  OPEN: Confirm default token expiry with FNT. Implement token refresh/cache logic in SN to avoid re-authenticating on every call.

ServiceNow uses OAuth2. All inbound calls from FNT to SN must include:

Authorization: Bearer <SN_ACCESS_TOKEN>

Content-Type: application/json

Accept: application/json

## 1.4 Environment Variables / Connection Aliases

| Variable | Value | Notes |
| --- | --- | --- |
| FNT_BASE_URL | https://<fnt-host>/api | Set per environment (DEV/TEST/PROD) |
| FNT_CLIENT_ID | <oauth_client_id> | From FNT admin |
| FNT_CLIENT_SECRET | <oauth_client_secret> | From FNT admin |
| SN_INSTANCE | https://<instance>.service-now.com | E.g. phoenixdev.service-now.com |
| SN_CLIENT_ID | <sn_oauth_client_id> | For FNT → SN calls |
| SN_CLIENT_SECRET | <sn_oauth_client_secret> | For FNT → SN calls |
| IDEMPOTENCY_PREFIX_FNT | FNT | Source prefix for idempotency key |
| IDEMPOTENCY_PREFIX_SN | SN | Source prefix for idempotency key |

Idempotency key format: <SOURCE>-<ELID_OR_SYSID>-<OPERATION>

Examples:

- FNT-00AB1234567890-CREATE

- SN-1a2b3c4d1a2b3c4d1a2b3c4d1a2b3c4d-UPDATE

# 2. FNT → SN: Inbound API Calls (FNT pushes to ServiceNow)

These calls are initiated by FNT Command when a CI is created, updated, or decommissioned. Option C: single retry after 5 minutes on FNT side. Idempotency key enforced on CREATE only.

## 2.1 Create CI (FNT → SN)

Triggered when a Server or Chassis has serial number and/or hostname but no SYS-ID yet, or when a Rack is created. FNT pushes a new CI to ServiceNow. SN returns the SYS-ID which FNT stores back.

Request:

POST https://<sn-instance>/api/now/table/<ci_table>

Authorization: Bearer <SN_TOKEN>

Content-Type: application/json

X-Idempotency-Key: FNT-<ELID>-CREATE

{

"u_fnt_elid":           "<ELID>",

"name":                 "<VISIBLE_ID>",

"serial_number":        "<SERIAL_NO>",

"short_description":    "<REMARK>",

"ip_address":           "<IP_ADDRESS>",

"u_fnt_arrival_date":   "YYYY-MM-DD",

"warranty_expiration":  "YYYY-MM-DD",

"u_fnt_campus":         "<CAMPUS_NAME>",

"u_fnt_gebaeude":       "<GEBAEUDE_NAME>",

"u_fnt_rack_units":     <HEIGHT_UNIT>,

"model_id":             "<SN_MODEL_SYS_ID>",

"fnt_source_timestamp": "2026-02-20T14:30:00Z"

}

CI table mapping by type:

| FNT Klasse / Funktion / IsModul | SN Table (ci_table value) |
| --- | --- |
| Klasse=Chassis, Funktion=Server | cmdb_ci_chassis_server |
| Klasse=Server, Funktion=Server, IsModul=Y (Blade) | cmdb_ci_server |
| Klasse=Server, Funktion=Server, IsModul=N (Rack Server) | cmdb_ci_server |
| Funktion=Schaltschrank (Rack) | cmdb_ci_rack |

Success Response (HTTP 201):

{

"result": {

"sys_id":    "1a2b3c4d1a2b3c4d1a2b3c4d1a2b3c4d",

"u_fnt_elid": "<ELID>",

"name":       "<VISIBLE_ID>",

...

}

}

After success: FNT stores returned sys_id as SN_ID on the object (STCDEV_CABINET / STCDEV_CHASSIS / STCDEV_SERVER).

Error handling (Option C):

- HTTP 4xx (client error): log, raise alert, do NOT retry — manual intervention required

- HTTP 5xx / timeout: retry once after 5 minutes

- Retry also fails: log + alert, do not retry again — daily reconciliation will correct

- HTTP 409 Conflict (idempotency key already used): log as duplicate, skip — no action

## 2.2 Update CI (FNT → SN)

Triggered when a mapped field changes in FNT Command. Payload contains only changed fields plus identifiers (delta). Last-Write-Wins: SN compares fnt_source_timestamp against sys_updated_on before applying.

ServiceNow Table API — PATCH behaviour:

- PATCH (und PUT) in der SN Table API aktualisieren ausschliesslich die Felder, die im Request Body enthalten sind. Alle anderen Felder des Records bleiben unverändert. Delta-Payload ist daher korrekt und sicher.

- Achtung: Felder die in SN als read_only konfiguriert sind, werden bei einem PATCH still ignoriert — SN antwortet trotzdem mit HTTP 200, ohne Fehlermeldung. Prüfung im Response-Body erforderlich.

- u_fnt_elid sollte nach der initialen Back-Population auf read_only gesetzt werden (verhindert versehentliche Überschreibung aus SN heraus). FNT darf u_fnt_elid daher nicht im Update-Payload mitsenden — das Feld würde zwar ignoriert, aber es erzeugt unnötige Abhängigkeit. Nur sys_id (aus URL) als Identifier verwenden.

Request:

PATCH https://<sn-instance>/api/now/table/cmdb_ci/<SYS_ID>

Authorization: Bearer <SN_TOKEN>

Content-Type: application/json

// Nur geänderte Felder + fnt_source_timestamp senden.

// Nicht enthaltene Felder werden von SN nicht angefasst.

{

"serial_number":        "<SERIAL_NO>",

"fnt_source_timestamp": "2026-02-20T15:00:00Z",

"<changed_field>":      "<new_value>"

// u_fnt_elid NICHT mitsenden (read_only in SN)

}

⚠️  SN Business Rule / Transform Script must check: if fnt_source_timestamp < sys_updated_on → REJECT update, log conflict, return HTTP 409. Do NOT silently overwrite.

Success Response (HTTP 200):

{

"result": {

"sys_id":        "1a2b3c4d...",

"u_fnt_elid":    "<ELID>",

"sys_updated_on":"2026-02-20T15:00:05Z"

}

}

## 2.3 Retire / Decommission CI (FNT → SN)

Triggered by decommissioning in FNT Command. Sets the CI lifecycle state to Retired in ServiceNow.

Request:

PATCH https://<sn-instance>/api/now/table/cmdb_ci/<SYS_ID>

Authorization: Bearer <SN_TOKEN>

Content-Type: application/json

{

"life_cycle_stage":       "retired",

"life_cycle_stage_status":"end_of_life",

"fnt_source_timestamp":  "2026-02-20T16:00:00Z"

}

⚠️  OPEN: Exact values for life_cycle_stage and life_cycle_stage_status depend on Kevin Anthony's lifecycle mapping document (Lukas doc). Placeholder values used above.

## 2.4 Create CI Relation (FNT → SN)

After both parent and child CIs exist in SN (both have SYS-IDs), FNT pushes the relation.

Request:

POST https://<sn-instance>/api/now/table/cmdb_rel_ci

Authorization: Bearer <SN_TOKEN>

Content-Type: application/json

{

"parent": "<PARENT_SYS_ID>",

"child":  "<CHILD_SYS_ID>",

"type":   "<RELATION_TYPE_SYS_ID>"

}

Relation type SYS-ID mapping (retrieve once from SN instance and store as constants):

| FNT Relation | SN Relationship Name | SN type field value |
| --- | --- | --- |
| CONTAINS | Contains::Contained by | <sys_id of 'Contains' relation type> |
| BUILT_IN | Runs on::Hosted on | <sys_id of 'Runs on' relation type> |

To retrieve relation type SYS-IDs:

GET https://<sn-instance>/api/now/table/cmdb_rel_type

?sysparm_query=name=Contains

&sysparm_fields=sys_id,name

Authorization: Bearer <SN_TOKEN>

⚠️  Never create relations between CI types outside Phase 1 allowed pairs. FNT must validate before pushing (see Section 3.4.2 of spec).

# 3. SN → FNT: Outbound API Calls (ServiceNow pushes to FNT Command)

Triggered by Business Rule in SN when a mapped field changes. Option C: direct REST call, single retry after 5 minutes via Scheduled Job if first attempt fails. Delta payload only.

## 3.1 Update CI (SN → FNT)

Exact FNT Command API endpoint and field names to be confirmed with FNT/Michael Drehsler. The following uses the expected REST pattern.

Request:

PATCH https://<fnt-host>/api/object/<ELID>

Authorization: Bearer <FNT_TOKEN>

Content-Type: application/json

{

"SN_ID":              "<SYS_ID>",

"SERIAL_NO":          "<serial_number>",

"REMARK":             "<short_description>",

"IP_ADDRESS":         "<ip_address>",

"SUPPLY_DATE":        "YYYY-MM-DD",

"WARRANTY_UNTIL":     "YYYY-MM-DD",

"sn_source_timestamp":"2026-02-20T15:00:00Z",

// Nur geaenderte Felder senden (delta)

"<changed_field>":    "<new_value>"

}

Field mapping for outbound payload:

| SN Field | FNT Attribute | Direction | Notes |
| --- | --- | --- | --- |
| name | VISIBLE_ID | Bidirectional |  |
| serial_number | SERIAL_NO | Bidirectional |  |
| short_description | REMARK | Bidirectional |  |
| ip_address | IP_ADDRESS | Bidirectional |  |
| u_fnt_arrival_date | SUPPLY_DATE | Bidirectional | Date format: YYYY-MM-DD |
| warranty_expiration | WARRANTY_UNTIL | Bidirectional |  |
| u_fnt_campus | NAME (Campus) | ToSN only |  |
| u_fnt_gebaeude | NAME (Gebaeude) | ToSN only |  |
| u_fnt_rack_units | HEIGHT_UNIT | ToSN only | OOTB rack_units auf cmdb_ci_rack bleibt leer |
| u_fnt_elid | ELID | ToSN only | read_only in SN — nie im Update-Payload senden |
| sys_id | SN_ID | ToFNT only | Written to FNT after SN creates CI |
| model.name | EXPLANATION | ToSN only | Model table — not updated from SN |
| model.manufacturer.name | MANUFACTURER | ToSN only | Model table — not updated from SN |

Success Response (HTTP 200):

{

"ELID":   "<ELID>",

"SN_ID":  "<SYS_ID>",

"status": "updated"

}

Error handling (Option C):

- HTTP 4xx: log + alert, do NOT retry

- HTTP 5xx / timeout: Scheduled Job retries once after 5 min

- Retry fails: log + alert via [email/Teams/SN Incident — TBD], daily reconciliation corrects

- FNT record locked: treat as transient error → retry after 5 min (lock duration OPEN)

⚠️  Business Rule trigger: fire on field change for all fields in the mapping table above that have direction Bidirectional or ToFNT. Exclude u_fnt_elid, sys_id, and model fields from outbound trigger.

# 4. Product Master Data — Nightly Import (FNT → SN)

A Scheduled Job in ServiceNow runs nightly and fetches all product data from FNT Command via API. Products are imported into the cmdb_model / hw_product_model (Hardware Model) table.

## 4.1 Fetch Product Data from FNT

Request (exact FNT endpoint TBD — placeholder):

GET https://<fnt-host>/api/products

?fields=EXPLANATION,MANUFACTURER,TYPE,CONFIG_TABLE_NAME,FUNCTION,IS_CARD

&pageSize=500&page=0

Authorization: Bearer <FNT_TOKEN>

Response (array of product records):

{

"items": [

{

"EXPLANATION":       "PowerEdge R640",

"MANUFACTURER":      "Dell",

"TYPE":              "1U Rack Server",

"CONFIG_TABLE_NAME": "Server",

"FUNCTION":          "Server",

"IS_CARD":           "N"

},

...

]

}

## 4.2 CI-Type Derivation Logic

Before importing, each product record is mapped to a SN CI class using this logic (implemented in SN Transform Script or Script Include):

function deriveCIClass(FUNCTION, CONFIG_TABLE_NAME, IS_CARD) {

if (CONFIG_TABLE_NAME === 'Chassis' && FUNCTION === 'Server')

return 'cmdb_ci_chassis_server';

if (CONFIG_TABLE_NAME === 'Server' && FUNCTION === 'Server' && IS_CARD === 'Y')

return 'cmdb_ci_server'; // Blade

if (CONFIG_TABLE_NAME === 'Server' && FUNCTION === 'Server' && IS_CARD === 'N')

return 'cmdb_ci_server'; // Rack Server

if (FUNCTION === 'Schaltschrank')

return 'cmdb_ci_rack';

// Phase 2+: Switch, Router, Storage etc. — not yet implemented

return null; // Skip unknown types — log warning

}

## 4.3 Upsert Product into SN Hardware Model

Match on model name + manufacturer. Create if not exists, update if exists.

// Check existence

GET https://<sn-instance>/api/now/table/cmdb_model

?sysparm_query=name=<EXPLANATION>^manufacturer.name=<MANUFACTURER>

&sysparm_fields=sys_id

// If not found: create

POST https://<sn-instance>/api/now/table/cmdb_model

{

"name":               "<EXPLANATION>",

"short_description":  "<TYPE>",

"manufacturer":       "<MANUFACTURER_SYS_ID>",

"cmdb_ci_class":      "<derivedCIClass>"

}

// If found: update

PATCH https://<sn-instance>/api/now/table/cmdb_model/<SYS_ID>

{

"short_description": "<TYPE>",

"cmdb_ci_class":     "<derivedCIClass>"

}

# 5. Initial Load — ELID Back-Population & CI Import

One-time scripts to be run before go-live, executed as ServiceNow Background Scripts.

## 5.1 Step 1 — Back-Population: Write ELIDs into Existing SN CIs

Fetches all FNT CIs with their ELIDs. Matches to existing SN CIs by serial number (primary) or name (fallback). Writes u_fnt_elid.

Fetch FNT CIs (bulk export — exact endpoint TBD with FNT):

GET https://<fnt-host>/api/objects

?classes=STCDEV_CABINET,STCDEV_CHASSIS,STCDEV_SERVER

&fields=ELID,SERIAL_NO,VISIBLE_ID,CONFIG_TABLE_NAME,FUNCTION,IS_CARD

&pageSize=500&page=0

Authorization: Bearer <FNT_TOKEN>

SN Background Script logic (pseudo-code):

var fntCIs = fetchAllFNTCIs(); // paginated GET loop

var unmatched = [];

fntCIs.forEach(function(fntCI) {

var snCI = null;

// Try serial number match

if (fntCI.SERIAL_NO) {

snCI = new GlideRecord('cmdb_ci');

snCI.addQuery('serial_number', fntCI.SERIAL_NO);

snCI.query();

snCI = snCI.next() ? snCI : null;

}

// Fallback: name match

if (!snCI && fntCI.VISIBLE_ID) {

snCI = new GlideRecord('cmdb_ci');

snCI.addQuery('name', fntCI.VISIBLE_ID);

snCI.query();

snCI = snCI.next() ? snCI : null;

}

if (snCI) {

snCI.setValue('u_fnt_elid', fntCI.ELID);

snCI.update();

gs.info('[ELID-Backfill] Matched: ' + fntCI.ELID + ' -> ' + snCI.sys_id);

} else {

unmatched.push(fntCI); // collect for Step 2

gs.warn('[ELID-Backfill] No match for ELID: ' + fntCI.ELID);

}

});

gs.info('[ELID-Backfill] Done. Unmatched count: ' + unmatched.length);

// Output unmatched list for manual review

⚠️  After script runs: export unmatched list. Review manually before running Step 2. Do not auto-create CIs without manual data quality check first.

## 5.2 Step 2 — Initial Import: Create Missing CIs in SN

CIs from FNT that had no match in Step 1 are created in SN via API. Uses the same POST endpoint as Section 2.1.

Pre-conditions:

- Manual data quality check completed — no duplicates expected

- Product master data nightly job has run at least once (Section 4) — model_id lookups will work

- Campus/Gebäude → Location/Operating Company mapping defined (currently OPEN)

- Initial lifecycle state for new CIs defined (currently OPEN — define with Kevin)

Script pattern:

unmatchedFNTCIs.forEach(function(fntCI) {

var ciTable = deriveCIClass(fntCI.FUNCTION, fntCI.CONFIG_TABLE_NAME, fntCI.IS_CARD);

if (!ciTable) {

gs.warn('[Initial-Import] Unknown CI type for ELID: ' + fntCI.ELID);

return;

}

var payload = {

u_fnt_elid:           fntCI.ELID,

name:                 fntCI.VISIBLE_ID,

serial_number:        fntCI.SERIAL_NO,

// ... all fields from Section 3.7

fnt_source_timestamp: new Date().toISOString()

};

// POST to /api/now/table/<ciTable>

var response = postToSN(ciTable, payload);

if (response.status === 201) {

var sysId = response.body.result.sys_id;

writeSysIdBackToFNT(fntCI.ELID, sysId); // PATCH FNT object

gs.info('[Initial-Import] Created: ' + fntCI.ELID + ' -> ' + sysId);

} else {

gs.error('[Initial-Import] Failed for ELID: ' + fntCI.ELID + ' HTTP: ' + response.status);

}

});

# 6. Daily Reconciliation Job

Runs once per day (suggested: 02:00 AM) as SN Scheduled Job. Detects and corrects drift between FNT Command and ServiceNow. For Option C this is a mandatory safety net.

## 6.1 Step 1 — Data Extract

Fetch full current state from both systems:

// 1.1 FNT: all CIs in scope with all fields from Section 3.7

GET https://<fnt-host>/api/objects

?classes=STCDEV_CABINET,STCDEV_CHASSIS,STCDEV_SERVER

&fields=ELID,SN_ID,SERIAL_NO,VISIBLE_ID,REMARK,IP_ADDRESS,

SUPPLY_DATE,WARRANTY_UNTIL,HEIGHT_UNIT,last_modified

&pageSize=500

// 1.2 SN: all CIs where u_fnt_elid IS NOT NULL

GET https://<sn-instance>/api/now/table/cmdb_ci

?sysparm_query=u_fnt_elid!=NULL

&sysparm_fields=sys_id,u_fnt_elid,name,serial_number,short_description,

ip_address,u_fnt_arrival_date,warranty_expiration,

u_fnt_campus,u_fnt_gebaeude,u_fnt_rack_units,sys_updated_on

// 1.3 FNT: all relations in scope

GET https://<fnt-host>/api/relations

?types=CONTAINS,BUILT_IN

// 1.4 SN: all CI relations

GET https://<sn-instance>/api/now/table/cmdb_rel_ci

?sysparm_query=parent.u_fnt_elid!=NULL^ORchild.u_fnt_elid!=NULL

## 6.2 Step 2 — CI Existence Check

| Scenario | Condition | Action |
| --- | --- | --- |
| CI exists in both | ELID match found | Proceed to Step 3 |
| CI missing in SN | FNT has CI, SN has no matching ELID | Create in SN (POST, Section 2.1) |
| CI missing in FNT | SN has u_fnt_elid, FNT returns nothing | Flag for manual review — do NOT auto-delete |
| SN CI without ELID | u_fnt_elid is empty | Flag for manual review — potential legacy record |

## 6.3 Step 3 — Field Comparison

| Scenario | Condition | Action |
| --- | --- | --- |
| Fields match | No difference | Log: in sync |
| FNT value newer | FNT last_modified > SN sys_updated_on | PATCH SN (Section 2.2) |
| SN value newer | SN sys_updated_on > FNT last_modified | PATCH FNT (Section 3.1) |
| Same timestamp, values differ | Conflict | Flag for manual review — log both values |
| ToSN-only field differs | Unidirectional FNT→SN | Always PATCH SN — ignore timestamp |
| ToFNT-only field differs | Unidirectional SN→FNT | Always PATCH FNT — ignore timestamp |

## 6.4 Step 4 — Relation Check

| Scenario | Condition | Action |
| --- | --- | --- |
| Relation in both | Matching pair + type found | No action |
| Missing in SN | FNT has relation, SN does not | POST to cmdb_rel_ci (Section 2.4) |
| Missing in FNT | SN has relation, both CIs have ELID | Flag for manual review |
| Wrong relation type | Relation exists but type differs | PATCH SN relation type to match FNT |
| Out-of-scope CI types | Not in Phase 1 allowed pairs | Skip — log warning |

## 6.5 Step 5 — Log & Alerting

Every reconciliation run writes a structured log. Log fields:

| Log Field | Content |
| --- | --- |
| run_timestamp | Start and end time of the job |
| ci_elid | ELID of processed CI |
| check_type | Existence / Field / Relation |
| result | InSync / Corrected / Flagged |
| field_name | Which field (if field check) |
| old_value / new_value | Before / After (if corrected) |
| action_taken | API call made or flag raised |

Alerting thresholds (placeholder — to be defined with Kevin):

- More than X CIs flagged for manual review in one run → alert

- More than Y fields corrected in one run → alert (indicates high real-time failure rate)

- Job fails to complete → alert immediately

⚠️  OPEN: Define X and Y thresholds. Define alerting channel: email / Teams / SN Incident (Kevin to decide, OP-3 in spec).

# 7. Error Codes & Troubleshooting

| HTTP Status | Scenario | Action |
| --- | --- | --- |
| 200 OK | Update applied successfully | Log confirmation |
| 201 Created | CI or relation created successfully | Extract sys_id, write back to FNT |
| 400 Bad Request | Invalid payload (missing field, wrong type) | Log payload + error, raise alert, do NOT retry |
| 401 Unauthorized | Invalid/expired OAuth token | Re-authenticate, retry once |
| 404 Not Found | ELID or SYS-ID not found in target system | Log + alert — possible data gap, manual review |
| 409 Conflict | Idempotency key already used (duplicate CREATE) | Skip — not an error, log as duplicate detected |
| 409 Conflict (LWW) | Outgoing timestamp older than target record | Reject silently — log as conflict, no retry |
| 422 Unprocessable | Business rule violation (e.g. wrong relation type) | Log + alert, do NOT retry |
| 429 Too Many Requests | Rate limit hit | Wait + retry with backoff (not standard in Option C — handle manually) |
| 500 / 503 / timeout | Target system unavailable | Retry once after 5 min (Option C) |

## 7.1 Duplicate CREATE Prevention

If FNT sends a CREATE and receives a 409 (idempotency key already used), no further action is needed. The CI was already created on a previous attempt. FNT should then query SN to retrieve the existing SYS-ID and store it.

To retrieve existing SYS-ID by ELID:

GET https://<sn-instance>/api/now/table/cmdb_ci

?sysparm_query=u_fnt_elid=<ELID>

&sysparm_fields=sys_id,u_fnt_elid

Authorization: Bearer <SN_TOKEN>

## 7.2 Common Issues

| Issue | Likely Cause | Fix |
| --- | --- | --- |
| u_fnt_elid field not found | Field not yet created in SN cmdb_ci table | Create field via Studio or System Definition |
| model_id not found on CREATE | Product master nightly job not yet run | Run product sync first (Section 4) |
| Campus/Gebäude empty | Mapping not defined | Resolve OPEN point in spec Section 3.3 |
| Relation creation fails 404 | One or both CIs not yet in SN | Ensure both CIs exist before creating relation |
| Lifecycle field rejected | life_cycle_stage values not finalized | Wait for Kevin's document (OPEN point) |
| FNT push not triggering | Push capability not yet implemented by FNT | OPEN — Michael Drehsler to confirm feasibility |

# 8. Open Points — Implementation Blockers

The following must be resolved before implementation can proceed in the affected area:

| # | Open Point | Owner | Blocks |
| --- | --- | --- | --- |
| OP-1 | FNT Command push capability on field change — feasible? What retry options exist? | FNT / Michael Drehsler | Section 3 (Outbound trigger from FNT) |
| OP-2 | Lifecycle stage mapping: STATUS_ACTION values in FNT ↔ 4 SN states. Kevin sends Lukas doc. | Kevin Anthony | Section 2.3 (Retire) + Reconciliation |
| OP-3 | Network path: direct cloud-to-cloud or VPN tunnel? | Klaus Pommer | All API calls |
| OP-4 | FNT OAuth2 token expiry duration + refresh strategy | FNT / Klaus | Section 1.3 (Auth) |
| OP-5 | Campus/Gebäude → SN Location + Operating Company exact mapping | Klaus / Kevin | Section 5.2 (Initial Import), CI activation |
| OP-6 | Initial CI state upon creation in SN (installed? in_stock?) | Kevin Anthony | Section 5.2 (Initial Import) |
| OP-7 | CI Owner + Responsible Group population on create via FNT | Kevin / Process | Section 2.1 (Create CI) |
| OP-8 | FNT record locking — does it exist? Lock duration? | FNT / Michael Drehsler | Section 3.1 retry logic |
| OP-9 | Alerting channel: email, Teams, or SN Incident? | Kevin Anthony | Section 6.5 (Reconciliation Alerts) |
| OP-10 | FNT API endpoint structure — exact paths for objects, relations, products | FNT / Michael Drehsler | All Sections |
| OP-11 | iLO IP address: who updates? Where stored in FNT? Structure of Server+iLO? | Klaus / Kevin | Field mapping 3.7 |
| OP-12 | FNT deep-link URL structure (for SN cross-navigation link) | FNT / Klaus | Section 3.8 (Navigation Links) |

— End of Document —